SCRUTINISE

CC Briefing — Sprint 1

Database Schema · Real Auth · Stage Gates · Core API Routes

22 March 2026  |  Produced by CCh  |  Read CLAUDE.md first, then this entire document before writing one line of code

| CRITICAL | Stage 5 display name is now "Legislate" not "Parliament". Voting is suppressed until Stage 4. "Comments" are labelled "Contributions" in all UI. These are locked — apply without exception in every file you touch. |
| --- | --- |

| CRITICAL | The SuperAdmin account is cl@scrutinise.org. Seed this user in the database on first migration (see Section 5). Role = SUPER_ADMIN. Do not hard-code credentials — seed via a migration seed script only. |
| --- | --- |

# 1. Start-of-Session Checklist

Complete every item in order. Do not skip.

- Run bash start-session.sh from the repo root. Confirm git status is clean and branch is Main.

- Read CLAUDE.md in full.

- Read this entire briefing before starting any task.

- Read entity_list_v4.md — the schema has new fields and entities from the pre-build review.

- Read system_mechanics_v0.7.md — stage gate rules and terminology have changed.

- Run npm run dev in scrutinise-web/ — confirm the prototype builds with zero errors.

- Confirm environment variables are live in Vercel: DATABASE_URL, NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY, CLERK_SECRET_KEY, CLERK_WEBHOOK_SECRET, GEMINI_API_KEY, GROK_API_KEY.

# 2. Current State of the Repository

The prototype is fully built and fully styled (v0 design system, commit 388ec92 on Main). All 22 pages render. No real auth, no database, no API routes — everything uses mock data from lib/mockData.ts. The homepage was updated by CC on 21-03-26 with new content bands per Charlie's instructions.

The homepage live at scrutinise.org currently shows: Hero > Text Block 1 > Five Steps > Text Block 2 (grey) > Dark video band ("Quality legislation - open sourced") > Text Block 3 > Stats > Trust section > Footer. One video is live (Pexels network node animation, 2560x1440 UHD, 16:9, rendered at 976x549px). A second video slot was designed but has not been added to the live page yet.

| NOTE | The Five Steps panel on the live site currently shows Step 3 (Develop) with description "Add research, develop arguments, first 25 votes." This is outdated — voting now opens at Stage 4 not Stage 3. Update this description as part of the homepage copy pass in Week 1. |
| --- | --- |

# 3. Locked Decisions — Apply to Everything You Build

These decisions came from the pre-build review annotated by Charlie on 21-03-26. All are final. No need to ask for confirmation.

## Terminology

| Term | Use This Everywhere |
| --- | --- |
| Stage 5 display name | "Legislate" — in all UI labels, stage badges, Five Steps panel, documentation |
| Stage 5 enum value | STAGE_5 (unchanged) — displayName field = "Legislate" |
| Comments in UI | "Contributions" — all labels, buttons, tab names, notifications |
| Database field name | Still "comment" — only the UI label changes, not the schema |
| Like / Dislike checkbox | Does not exist. Remove if found. Only mechanism is the quality rating slider. |
| Voting visibility | Hidden entirely at Stages 1, 2, 3. Vote widget appears only from Stage 4 onward. |
| Lex scope (v1) | Present on idea creation and contribution pages only — not site-wide |

## Stage Gate Rules (Replaces system_mechanics_v0.6 Section 1.2)

| Transition | New Rules |
| --- | --- |
| Stage 1 → 2 (Create → Draft) | AUTOMATIC — server-side check fires on every idea update. When title + summaryDescription are both non-empty, stage advances automatically. Lex delivers an achievement message and explains team-building. No owner click required. |
| Stage 2 → 3 (Draft → Develop) | MANUAL — owner clicks "Take Public." Gate: diagnosis + guidingPolicy non-empty, at least 1 CoherentAction, at least 3 Research records. Warning modal: "This makes your idea public. Are you ready for feedback from strangers?" No voting at Stage 3 — referral link only. |
| Stage 3 → 4 (Develop → Campaign) | MANUAL — owner clicks "Begin Campaign." Gate: minimum 12 unique viewers who have reviewed the idea (tracked via IdeaReview entity, outcome=VIEWED or higher), average quality rating of 2.5+. At launch the credibility weighting is OFF (platformConfig.credibilityWeightingActive = false). Vote widget becomes visible at Stage 4. |
| Stage 4 → 5 (Campaign → Legislate) | MANUAL — owner clicks "Submit to Parliament." Gate: minimum 3 MP Endorsement records + minimum 3 Peer Endorsement records (separate counts, not combined) + all proposedWording fields non-empty + at least 1 DraftsmanEndorsement. |

## Group Type Terminology

| Old Name | New Name / Notes |
| --- | --- |
| COLLABORATORS | MY_TEAM — idea-specific team with role-based permissions |
| SUPPORTERS | COMMUNICATIONS — for distributing updates; can be public or private |
| PUBLIC | REMOVED — no longer a group type |
| (new) | POLICY_DEVELOPMENT — managed group with stage-gate veto and stats dashboard |

# 4. Schema Changes — Apply ALL Before First prisma db push

Apply every item in this section to prisma/schema.prisma before running the first migration. These are Sprint 1 schema changes — not deferred.

## User — New Fields

| Field | Type and Notes |
| --- | --- |
| ageConfirmed | Boolean default false — self-declaration checkbox on sign-up (minimum age 18) |
| tcAgreedAt | DateTime? — timestamp when T&Cs were agreed |
| rulesAgreedAt | DateTime? — timestamp when community rules were agreed |
| tcVersion | String? — version of T&Cs agreed, e.g. "1.0" |
| politicalSpectrumX | Decimal? — Left/Right self-declared position, -5.0 to +5.0 |
| politicalSpectrumY | Decimal? — Nation State self-declared position, -5.0 to +5.0 |
| manualCredibilityOverride | Decimal? — set by SuperAdmin to establish a minimum credibility floor for Trust Seeds. Actual displayed score = max(rawScore, manualCredibilityOverride) |

REMOVE from User: politicalParty (String), partyMembership (String). These are replaced by the new PartyMembership entity below.

## New Entity: PartyMembership

| Field | Type and Notes |
| --- | --- |
| id | UUID PK |
| userId | FK → User |
| partyName | String — free text |
| membershipNumber | String? |
| memberSince | DateTime? |
| isPrimary | Boolean default false — only one per user should be true |
| createdAt | DateTime |

## New Entity: PlatformConfig

Key-value store for SuperAdmin-controlled platform settings. This is the central on/off panel for features.

| Field | Type and Notes |
| --- | --- |
| key | String PK — e.g. "credibilityWeightingActive", "peerReviewRequired" |
| value | Json — the config value |
| updatedByUserId | FK → User |
| updatedAt | DateTime |

Seed the following PlatformConfig records on first migration:

- credibilityWeightingActive: false — enables credibility-weighted vote ratings (off at launch)

- peerReviewRequired: false — enables peer review queue before Stage 2→3 (off at launch)

- minReviewersForStage4: 12 — minimum reviewer count for Stage 3→4 gate

- minRatingForStage4: 2.5 — minimum average quality rating for Stage 3→4 gate

## New Entity: IdeaReview

Tracks when verified MPs, Peers, and manually-nominated experts view or formally assess an idea.

| Field | Type and Notes |
| --- | --- |
| id | UUID PK |
| ideaId | FK → Idea |
| userId | FK → User |
| outcome | Enum: VIEWED, ENDORSED, BELOW_STANDARD — "Below Standard" button shown only to MPs, Peers, and users with manualCredibilityOverride set |
| timeOnPageSeconds | Int? — optional, for future interaction satisfaction signal |
| createdAt | DateTime |

## User Entity — Role Enum Update

| Role | Notes |
| --- | --- |
| CITIZEN | Default for all sign-ups |
| MODERATOR | Community-appointed. Invite triggered automatically when credibilityScore hits 500. User sees an alert with Accept/Decline button. |
| ADMIN | Appointed by SuperAdmin from dashboard |
| SUPER_ADMIN | cl@scrutinise.org only. Seeded on first migration. |

Note: VERIFIED_EXPERT is not a role — it is represented by manualCredibilityOverride being set on the User record. Any user with this field set sees the "Below Standard" assessment button on ideas.

## ActivityLog — New Fields (for Privacy Log feature)

| Field | Type and Notes |
| --- | --- |
| accessType | Enum: OWNER, COLLABORATOR, LEX_AI, SYSTEM, ADMIN_ACCESS |
| accessReason | String? — required when accessType = ADMIN_ACCESS |
| accessedByUserId | FK? → User — null for system/Lex processes |

## CredibilityScore — New Field

| Field | Type and Notes |
| --- | --- |
| lexLogicScore | Decimal? — null until Sprint 2 Lex scoring is built. Schema field added now. |

## Idea — New Fields

| Field | Type and Notes |
| --- | --- |
| maturityIndex | Decimal default 0 — 0 to 100, populated in Sprint 2 |
| maturityIndexDetail | Json? — component breakdown, populated Sprint 2 |
| maturityLastUpdated | DateTime? |
| credibilityWeightedRating | Decimal? — calculated nightly, Sprint 2 |

## CoherentAction — New Field

| Field | Type and Notes |
| --- | --- |
| implementationSubQuestions | Json? — structured object: { who, what, where, how, why, when }. Lex populates progressively. |

## Research — researchType Field Change

Change Research.researchType from free String to Enum. Values: EVIDENCE, CASE_STUDY, CAUSES, PERSPECTIVES, OTHER.

## Group — groupType Enum Update

Replace existing groupType values with: MY_TEAM, COMMUNICATIONS, POLICY_DEVELOPMENT. Remove PUBLIC.

# 5. Database Seeding — Run After First Migration

Create a seed script at prisma/seed.ts. Run with: npx prisma db seed. The seed script must be idempotent (safe to run multiple times — use upsert not create).

Required seed records:

- SuperAdmin User: clerkId = "PENDING_CLERK_LINK" (update after Clerk account created), email = cl@scrutinise.org, role = SUPER_ADMIN, firstName = "Charlie". Use upsert on email.

- PlatformConfig: seed all four records listed in Section 4 above.

- Stage seed records: 5 Stage records with stageNumber 1-5 and displayNames: "Create", "Draft", "Develop", "Campaign", "Legislate".

- 3 to 5 example Idea records at various stages for the browse page — copy from existing mockData.ts content.

| NOTE | The SuperAdmin clerkId must be updated manually after cl@scrutinise.org is registered in the Clerk dashboard for the first time. Charlie will do this — CC should leave a clear TODO comment in the seed script. |
| --- | --- |

# 6. Week 1 Task List

Week 1 goal: real auth wired, database live, idea creation with Lex working end-to-end, Stage 1→2 automatic progression, Stage 2→3 manual gate with modal. A real user can sign up, create an idea, chat with Lex, and see their idea progress automatically to Stage 2.

## Days 1–2: Infrastructure

|  | Task | File / Entity | Day |
| --- | --- | --- | --- |
| [ ] | Apply all schema changes from Section 4 to prisma/schema.prisma | schema.prisma | Day 1 |
| [ ] | Run npx prisma db push to create tables on Railway | Railway DB | Day 1 |
| [ ] | Run seed script — confirm SuperAdmin user and PlatformConfig records exist | prisma/seed.ts | Day 1 |
| [ ] | Add Clerk provider to app/layout.tsx — replace prototype UserSwitcher with real Clerk auth | layout.tsx | Day 1 |
| [ ] | Create /api/webhooks/clerk/route.ts — on UserCreated: create User in DB, generate referralCode | api/webhooks/clerk | Day 1 |
| [ ] | Wire Clerk middleware in middleware.ts — protect /prototype/* routes, allow public homepage | middleware.ts | Day 2 |
| [ ] | Add afterSignUpUrl + afterSignInUrl to Clerk config — both point back to originating URL not homepage | Clerk config | Day 2 |
| [ ] | Add age confirmation + T&Cs + rules checkboxes to Clerk sign-up flow (custom fields) | Clerk dashboard | Day 2 |
| [ ] | Enable 2FA in Clerk dashboard: optional for citizens, mandatory for ADMIN and SUPER_ADMIN | Clerk dashboard | Day 2 |

## Days 3–4: Idea Creation and Lex

|  | Task | File / Entity | Day |
| --- | --- | --- | --- |
| [ ] | POST /api/ideas — create idea (stage=STAGE_1, visibility=PRIVATE, creatorId from Clerk) | api/ideas | Day 3 |
| [ ] | GET + PATCH /api/ideas/[id] — read and update idea (auth check: owner or collaborator only) | api/ideas/[id] | Day 3 |
| [ ] | POST /api/ai/[ideaId] — Lex chat endpoint (Gemini 2.5 Flash primary, Grok 4.1 fallback) | api/ai/[ideaId] | Day 3 |
| [ ] | Lex JSON field update stripping — remove {"fieldUpdates":{}} before returning to client | api/ai/[ideaId] | Day 3 |
| [ ] | Lex field update parsing — apply fieldUpdates to Idea record in DB after stripping from response | api/ai/[ideaId] | Day 3 |
| [ ] | Auto-save every 30 seconds (debounced PATCH on idea fields) | Create page | Day 3 |
| [ ] | Stage 1→2 automatic gate — server-side check on every PATCH: if title + summaryDescription non-empty, advance to STAGE_2 and trigger Lex achievement message | lib/stage-gates.ts | Day 4 |
| [ ] | Stage 2→3 manual gate — validate: diagnosis + guidingPolicy + 1 CoherentAction + 3 Research records. Show warning modal before advancing. | lib/stage-gates.ts | Day 4 |
| [ ] | POST /api/ideas/[id]/progress — stage progression endpoint with gate check | api/ideas/[id]/progress | Day 4 |

## Day 5: Collaborators + Homepage Copy Fix

|  | Task | File / Entity | Day |
| --- | --- | --- | --- |
| [ ] | IdeaCollaborator API — invite by email, create UserInvite with magicLinkToken | api/collaborators | Day 5 |
| [ ] | Magic link landing /invite/[token] — verify token, create Clerk account if new, accept collaborator | app/invite/[token] | Day 5 |
| [ ] | Resend email integration — send invite email (check EmailSuppression first) | lib/email.ts | Day 5 |
| [ ] | Fix Five Steps Step 3 description on homepage: remove "first 25 votes" — voting now starts at Stage 4 | app/page.tsx | Day 5 |
| [ ] | Update About page with new copy per Pre-Build Review section M1 | app/about/page.tsx | Day 5 |
| [ ] | Auto-focus cursor on all search inputs (autoFocus attribute + useEffect fallback for modals) | All search inputs | Day 5 |

# 7. Privacy Log — Admin Access Logging

Every time an ADMIN or SUPER_ADMIN loads an idea they do not own, the system must create an ActivityLog record. This is a middleware-level intercept in the GET /api/ideas/[id] route.

Pattern to implement:

- In the GET /api/ideas/[id] route, after the auth check, check if requestingUser.role is ADMIN or SUPER_ADMIN AND requestingUser.id !== idea.creatorId.

- If yes: create an ActivityLog record with accessType = ADMIN_ACCESS and accessReason from the request header x-access-reason.

- In the admin panel UI, when an admin navigates to an idea they do not own, show a reason-selection dropdown first (options: "Content moderation review", "User support request", "Legal compliance", "Technical audit"). The selected reason is passed as the x-access-reason header.

- On the idea detail page, add a "Privacy Log" tab visible to the idea owner only. It shows a chronological table of all ActivityLog records for this idea, with colour-coded rows by accessType. A green banner shows if no ADMIN_ACCESS records exist; an amber banner shows the details if any do.

# 8. Security Checklist — Apply to Every API Route

From CLAUDE.md Section 7 — non-negotiable. Verify each point is met on every route you write.

- Authenticate: auth() from Clerk, return 401 if no session.

- Authorise: check this user has permission for this specific action and resource. Return 403 if not.

- Validate: Zod schema on every request body and query param.

- No raw SQL with user input: always Prisma.

- Sanitise HTML: DOMPurify on all user-generated rich text before storing.

- Hash IPs: SHA-256 only, never store raw IP.

- Rate limit: votes 20/hr per IP; AI 50/hr per user; uploads 10/day per user.

- Check EmailSuppression before every email send.

- Strip AI JSON: remove fieldUpdates before returning Lex response to client.

- Signed URLs: all private R2 files via 24hr signed URLs only.

# 9. Do Not Touch This Sprint

| File / Area | Reason |
| --- | --- |
| entity_list_v4.md | CCh-only document. Read it; never edit it. |
| lib/mockData.ts | Do not change mock data content — it is used for prototype reference. |
| Any Sprint 2 feature | Red Team mechanic, Campaign in a Box, site-wide Lex, credibility weighting, political spectrum UI, team roles — all Sprint 2. |
| Video files on homepage | Charlie is sourcing replacement videos separately. |
| FAQ page content | Content-only update — Charlie will handle this directly. |

# 10. Week 1 Success Criteria

At the end of Week 1, all of the following must be true. If any are not, do not move to Week 2 tasks.

- A new user can sign up via Clerk, agree to age confirmation + T&Cs + community rules checkboxes, and their User record appears in the Railway database with all consent fields populated.

- A signed-in user can click "Get Started," create a new idea, and chat with Lex. Lex responses appear in the chat. Fields in the idea record update in the database silently as Lex works.

- When a user completes title and summaryDescription, the idea automatically advances to Stage 2 without any button click. Lex delivers the achievement message.

- A user in Stage 2 can invite a collaborator by email. The collaborator receives the invite email (check Resend dashboard). Clicking the link creates their account and adds them as a collaborator.

- The owner can initiate the Stage 2→3 transition. The warning modal appears. The gate correctly blocks progression if fewer than 3 Research records are attached.

- An admin accessing an idea they do not own via the admin panel triggers an ActivityLog record. The idea owner can see this in the Privacy Log tab.

- The Five Steps panel on the homepage shows "Add research, develop arguments" for Step 3 — with no mention of votes. Votes only appear in the Step 4 Campaign description.

- 2FA is enabled in Clerk. Admin and SuperAdmin accounts cannot complete login without 2FA.

# 11. Commit Discipline

One commit per meaningful unit of work. Examples:

- feat: wire Clerk webhook and create User on sign-up

- feat: create Idea POST endpoint with Zod validation

- feat: Lex chat endpoint with Gemini primary and Grok fallback

- feat: stage 1→2 automatic gate in stage-gates.ts

- fix: remove first 25 votes from Stage 3 description on homepage

Never batch unrelated changes. Never leave a session without committing completed work. Run git status before ending every session. Update CHANGE_LOG.md and handoff_summary.md at session end.

Scrutinise CC Briefing Sprint 1  |  22 March 2026  |  Produced by CCh  |  Read CLAUDE.md first