# Scrutinise

How the Platform Works — A Plain English Guide

Sprint 1 Reference  ·  10-03-26  ·  Internal use

How to read this document

Each section walks through what happens in the system and who does it. Build status indicators show where things stand for Sprint 1:

| ✓ Built in Sprint 1 | This feature will be working when Sprint 1 is complete. |
| --- | --- |
| ~ Partially built | Core function is built; some elements are simplified or deferred to Sprint 2. |
| ✗ Deferred — Sprint 2 | Not in the current build. Flagged for the next sprint. |
| ⚑ Decision needed | A design or legal decision is outstanding and must be made before this can be built. |

## 1.  What is Scrutinise?

Scrutinise is a civic technology platform that helps ordinary people turn a policy idea into a proposal ready to be considered by Parliament. It is not a petition site. It does not ask people to sign their name to someone else's idea. Instead, it gives a person or a small group the tools to develop, research, refine, debate, and build support for a well-argued policy proposal — and then to connect it with the parliamentary process.

Ideas move through five named stages. Each stage has specific things that must happen before the idea can move to the next one:

| Stage | Name | What happens at this stage |
| --- | --- | --- |
| Stage 1 | Create | The idea owner writes a working title, a summary, and the problem they are trying to solve. Lex (the AI assistant) helps them shape and clarify their thinking. |
| Stage 2 | Draft | The owner works with Lex in a structured conversation to develop the idea further. They can invite up to five collaborators to contribute privately. The full policy text begins to take shape. |
| Stage 3 | Develop | The idea is made public. Other users can vote for or against it, comment, propose amendments, and add supporting research. The owner manages this feedback and can update the wording. |
| Stage 4 | Campaign | The idea has enough votes and has been reviewed. Verified Members of Parliament or Peers can formally endorse it. A Draftsman (a qualified legislative drafter) can also endorse it. Endorsement from both unlocks Stage 5. |
| Stage 5 | Parliament | The idea is submitted to the parliamentary record as a formal proposal. This is the end of the Scrutinise process. |

## 2.  Setting Up the Platform — First Steps

Before any member of the public can use Scrutinise, the platform needs at least one administrator. These steps happen once, before launch.

| # | Who | What happens | Build status |
| --- | --- | --- | --- |
| 1 | Super Admin | Signs up at scrutinise.org using their email address. Clerk sends a one-time verification code. They enter it, and their account is created. | ✓ Built in Sprint 1 |
| 2 | Super Admin | Logs in to the admin console and promotes their own account to Super Admin role. This is the only account that can never be demoted by anyone else. | ✓ Built in Sprint 1 |
| 3 | Super Admin | Optionally creates one or more Admin accounts by promoting other registered users to the Admin role. | ✓ Built in Sprint 1 |
| 4 | Admin | Reviews and configures the platform before it opens to the public: Terms & Conditions, privacy policy links, age restriction settings, and moderation thresholds. | ⚑ Decision needed — T&C and policy content must be written and approved |

## 3.  How a User Joins

This is the journey every member of the public takes when they sign up for the first time.

| # | Who | What happens | Build status |
| --- | --- | --- | --- |
| 1 | Visitor | Arrives at scrutinise.org. They can browse Stage 3+ ideas without an account. | ✓ Built in Sprint 1 |
| 2 | Visitor | Clicks 'Sign up'. They enter their name and email address. They are shown the Terms & Conditions and Privacy Policy and must tick a box to confirm they have read and agree to them. | ~ Terms & Conditions display built. Legal content (the actual T&C text) must be written separately. |
| 3 | Visitor | Clicks a box to confirm they are 13 years of age or older (or 18 if they wish to vote). | ~ Age gate checkbox built. Cannot verify age technically — relies on self-declaration. |
| 4 | Visitor | Clerk sends a one-time verification code to their email. They enter it to confirm their email address is real. | ✓ Built in Sprint 1 |
| 5 | New user | Their User record is created in the database automatically via the Clerk webhook. They are assigned the Standard User role. | ✓ Built in Sprint 1 |
| 6 | New user | They land on their dashboard. They can now create ideas, vote, and comment. | ✓ Built in Sprint 1 |

## 4.  Creating and Developing an Idea

This is the main journey for someone who has a policy idea they want to develop.

Stage 1 — Create

| # | Who | What happens | Build status |
| --- | --- | --- | --- |
| 1 | User | Clicks 'New Idea' on their dashboard. They are taken to the Stage 1 form. | ✓ Built in Sprint 1 |
| 2 | User | Fills in: working title, a one-paragraph summary, and the problem they are trying to solve. The form auto-saves every 30 seconds. | ✓ Built in Sprint 1 |
| 3 | User | Clicks 'Ready for Stage 2'. The system checks that a title and summary are present. If not, it shows a clear error message. | ✓ Built in Sprint 1 |

Stage 2 — Draft

| # | Who | What happens | Build status |
| --- | --- | --- | --- |
| 1 | User | Enters the Stage 2 workspace. The screen is split: a chat panel on the left for talking to Lex, and a summary panel on the right showing the idea fields Lex has populated. | ✓ Built in Sprint 1 |
| 2 | User + Lex | The user has a conversation with Lex (the AI assistant). Lex asks structured questions, suggests improvements, and fills in the policy fields automatically as it learns more about the idea. | ✓ Built in Sprint 1 |
| 3 | User | Can invite up to 5 collaborators by email. Each collaborator receives an email with a magic link. They click it, create an account if they don't have one, and gain private access to the idea. | ✓ Built in Sprint 1 |
| 4 | User | Clicks 'Ready for Stage 3'. The system checks that all required fields are present. The idea is then made visible to the public. | ✓ Built in Sprint 1 |

Stage 3 — Develop

| # | Who | What happens | Build status |
| --- | --- | --- | --- |
| 1 | Any user | Finds the idea on the Browse page or via a referral link. They can read the full proposal. | ✓ Built in Sprint 1 |
| 2 | Any user | Votes FOR, AGAINST, or UNDECIDED. They also choose a strength from 0 to 5. Guests can vote by providing their email and then signing up — their vote is saved. | ✓ Built in Sprint 1 |
| 3 | Any user | Leaves a comment, labelled as Supportive, Critical, Neutral, or a Question. | ✓ Built in Sprint 1 |
| 4 | Any user | Proposes an amendment — a specific change to the wording of the idea with a rationale. | ✓ Built in Sprint 1 |
| 5 | Idea owner | Reviews proposed amendments. Can accept, reject, or open them for a community vote before deciding. | ✓ Built in Sprint 1 |
| 6 | Any user | Adds a piece of supporting research: a source URL, a summary, and whether it supports or challenges the policy. | ✓ Built in Sprint 1 |
| 7 | System | When the idea reaches 25 votes, the owner is notified they are eligible to progress to Stage 4. | ✓ Built in Sprint 1 |

Stage 4 — Campaign

| # | Who | What happens | Build status |
| --- | --- | --- | --- |
| 1 | MP or Peer | A verified parliamentarian finds the idea and formally endorses it. Verification is done manually by an Admin before the endorsement can be given. | ✓ Built in Sprint 1 |
| 2 | Draftsman | A verified legislative drafter endorses the idea, confirming it is suitable for the parliamentary drafting process. | ✓ Built in Sprint 1 |
| 3 | System | Once both endorsements are present, the owner is notified they can progress to Stage 5. | ✓ Built in Sprint 1 |

Stage 5 — Parliament

| # | Who | What happens | Build status |
| --- | --- | --- | --- |
| 1 | Idea owner | Clicks 'Submit to Parliament'. The idea is marked as submitted. It is added to the public record on Scrutinise. | ✓ Built in Sprint 1 |
| 2 | System | All followers and voters on the idea receive a notification that it has reached Parliament stage. | ✓ Built in Sprint 1 |

## 5.  Content Moderation and Abuse Reporting

Any registered user can report content they believe is abusive, harmful, or in breach of the platform rules. This is what happens when they do.

| # | Who | What happens | Build status |
| --- | --- | --- | --- |
| 1 | User | Clicks the 'Report' button on any idea, comment, or amendment. They choose a reason from a list (e.g. harassment, hate speech, misinformation) and optionally add a note. | ✓ Built in Sprint 1 |
| 2 | System | The reported item is immediately flagged internally. It remains visible to other users while awaiting review, unless it has been reported by 3 or more users — in which case it is automatically hidden pending review. | ~ Automatic hide on 3 reports: built. Single-report auto-hide: not built. |
| 3 | Moderator / Admin | The item appears in the moderation queue. The moderator sees the full content, who reported it, and why. | ✓ Built in Sprint 1 |
| 4 | Moderator | Takes one of the following actions: (a) Dismiss — content is fine, flag is removed; (b) Hide — content is hidden from public view; (c) Warn the user; (d) Escalate to Admin for stronger action. | ✓ Built in Sprint 1 |
| 5 | Admin | Can take additional action: permanently remove content, suspend an account, or escalate to Super Admin for account deletion. | ✓ Built in Sprint 1 |
| 6 | System | All moderation actions are logged in the audit trail with a timestamp and the moderator's identity. | ✓ Built in Sprint 1 |
| 7 | System | The user whose content was actioned receives a notification informing them that their content was reviewed and what action was taken. | ✓ Built in Sprint 1 |

| ⚑ Open decision | Whether moderation actions are attributed to a named moderator, kept anonymous, or shown as 'Moderated by Scrutinise' has not yet been decided. This must be resolved before the Week 3 admin build. |
| --- | --- |

## 6.  Legal & Compliance Requirements

The following requirements apply to the platform. Each one has a legal or regulatory basis. The build status column shows what is covered in Sprint 1 and what remains outstanding.

| Requirement | What it means in practice | Build status |
| --- | --- | --- |
| Terms & Conditions | Users must be shown the T&C before they sign up and must actively agree to them. The T&C must cover: acceptable use, content ownership, moderation, account suspension, and liability. | ⚑ T&C display and checkbox built. T&C text must be written by a lawyer and approved before launch. |
| Privacy Policy | Users must be informed of what data is collected, how it is used, who it is shared with, and how long it is kept. This is a GDPR requirement. | ⚑ Privacy Policy display built. Policy text must be written and approved before launch. |
| Age verification | Scrutinise requires users to be at least 13 to register. Users must be 18 to vote. Both are enforced by self-declaration checkbox only — no technical verification is possible without identity documents. | ~ Checkbox built. Self-declaration only — cannot technically verify age. |
| Email verification | Users must verify their email address before they can post or vote. This prevents fake accounts and is required for GDPR consent to be meaningful. | ✓ Built in Sprint 1 via Clerk one-time code. |
| Double opt-in for emails | Before sending any marketing or notification emails, users must have explicitly confirmed they want to receive them. A second confirmation email is sent and must be clicked. | ✓ Built in Sprint 1. |
| Right to erasure (GDPR) | Users can request that their account and all associated data is deleted. The platform has 30 days to comply. A grace period allows the user to cancel the deletion within that window. | ✓ Deletion request flow built. 30-day grace period and nightly cron built. |
| Data portability (GDPR) | Users can request a download of all their personal data in a machine-readable format (JSON). | ✓ Data export built in Sprint 1. |
| Email suppression | Once a user unsubscribes or requests deletion, their email address must never be contacted again — even after account deletion. A suppression list is maintained permanently. | ✓ Suppression list built. All email-sending routes check it. |
| Safeguarding | The platform does not permit content targeting or endangering minors. Reported content of this nature must be escalated immediately and, where required by law, reported to the relevant authorities (e.g. CEOP in the UK). | ⚑ Flagging and moderation queue built. Mandatory reporting workflow and authority escalation path not built — requires legal advice before launch. |
| Hate speech and harmful content | Content that incites hatred on protected characteristics (race, religion, sex, sexual orientation, disability, etc.) is prohibited under the Online Safety Act 2023 and must be removed promptly. | ~ Flagging and removal built. Automated detection not built — relies on user reports. |
| Accessibility | Public-facing digital services in the UK must meet WCAG 2.1 AA standards where reasonably practicable. | ~ Not formally audited in Sprint 1. Planned for Week 3 polish. |
| Cookie consent | Users must be informed of cookies used on the platform and must consent to non-essential cookies before they are set. | ✗ Not built in Sprint 1. Required before launch. |

## 7.  Notifications

The platform sends notifications both inside the app (bell icon) and by email (where the user has opted in). The following events trigger notifications:

| Event | Who is notified | Build status |
| --- | --- | --- |
| Someone votes on your idea | Idea owner | ✓ Built |
| Someone comments on your idea | Idea owner | ✓ Built |
| Someone proposes an amendment | Idea owner | ✓ Built |
| Owner accepts an amendment | All voters on the idea | ✓ Built |
| Idea reaches 25 votes (Stage 4 eligible) | Idea owner | ✓ Built |
| Idea endorsed by MP / Draftsman | Idea owner | ✓ Built |
| Idea reaches Stage 5 (Parliament) | All followers and voters | ✓ Built |
| Moderation action taken on your content | Content author | ✓ Built |
| Someone uses your referral link and qualifies | Referrer | ✓ Built |
| Account deletion confirmed (30-day warning) | Requesting user | ✓ Built |

## 8.  What is Not in Sprint 1

The following features are confirmed for Sprint 2. They do not affect the core idea development journey and are not required for launch.

| Feature | Reason deferred |
| --- | --- |
| File uploads (documents, images, certificates) | Requires cloud storage setup (Cloudflare R2) and virus scanning. Significant infrastructure work. |
| Groups | Basic group creation is in Sprint 1. Advanced group features (address book import, group broadcasting, co-signed ideas) are Sprint 2. |
| Credibility score calculation | The algorithm is complex. The score field exists in the database but is not calculated automatically until Sprint 2. |
| Cookie consent banner | Must be built before launch. Planned for early Sprint 2. |
| Fundraising (Stripe integration) | Not required for the core policy development journey. |
| SMS verification | Email verification is sufficient for launch. |
| WhatsApp sharing integration | Referral links work without it. |
| AI-powered idea recommendations | Nice to have, not on critical path. |
| Mandatory safeguarding reporting workflow | Requires specific legal advice on UK reporting obligations before it can be built correctly. |